AI StudyBuddy – AI-Powered Study Material Assistant

Project Design Phase-II

Data Flow Diagram & User Stories

Team ID: SWTID-2026-7434

Team Leader: SANTHOSH M   |   Team Members: JEEVANANDHAM P, MOHANRAJ S, NANDHAKUMAR P, [TEAM MEMBER 4]

Data Flow Diagram:

A DFD describes how requests move through AI StudyBuddy. The client sends requests to Express routes; protected requests pass through JWT middleware; controllers access MongoDB or the Gemini service; responses return generated or stored learning data.

Level-1 Data Flow

Client → Auth Routes → Auth Controller → User Collection

Client → Material Routes → JWT Middleware → Material Controller → Material Collection

Material Controller → Gemini Utility → Gemini API → Generated learning output

Admin Client → Admin Routes → JWT + Admin Middleware → Admin Controller → User/Material Collections

User Stories

| Date |  |  | 25/09/2026 |  |  |
| --- | --- | --- | --- | --- | --- |
| Team ID |  |  | SWTID-2026-7434 |  |  |
| Project Name |  |  | AI StudyBuddy |  |  |
| User Type | No. | User Story / Task | Acceptance Criteria | Priority | Release |
| Student | USN-1 | Register and log in securely | User can register/login and receive tokens | High | Sprint-1 |
| Student | USN-2 | Upload study material | Allowed file is stored with title/content | High | Sprint-1 |
| Student | USN-3 | View my materials | Only authorized materials are returned | High | Sprint-1 |
| Student | USN-4 | View one material | Valid ID returns material | Medium | Sprint-2 |
| Student | USN-5 | Delete my material | Authorized material is deleted | Medium | Sprint-2 |
| Student | USN-6 | Generate summary | Gemini returns and saves summary | High | Sprint-3 |
| Student | USN-7 | Generate flashcards | Structured flashcards are returned/saved | High | Sprint-3 |
| Student | USN-8 | Generate quiz | MCQ questions are returned/saved | High | Sprint-3 |
| Student | USN-9 | Generate study plan | Goal/time/days produce schedule | High | Sprint-4 |
| Admin | USN-10 | Manage users and statistics | Admin endpoints work only for admins | High | Sprint-4 |