AI StudyBuddy – AI-Powered Study Material Assistant

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Team ID: SWTID-2026-7434

Team Leader: SANTHOSH M   |   Team Members: JEEVANANDHAM P, MOHANRAJ S, NANDHAKUMAR P, [TEAM MEMBER 4]

Product Backlog, Sprint Schedule, and Estimation

The project is divided into four short sprints covering setup, authentication, materials, AI features, administration and testing.

| Sprint | Epic | Story | Task | Points | Priority |
| --- | --- | --- | --- | --- | --- |
| 1 | Backend/DB | USN-1 | Initialize Node/Express and environment | 5 | High |
| 1 | Database | USN-2 | MongoDB and User/Material schemas | 8 | High |
| 1 | Authentication | USN-3 | Register/login with bcrypt | 8 | High |
| 2 | JWT Security | USN-4 | Access/refresh tokens and protect middleware | 8 | High |
| 2 | Materials | USN-5 | Multer upload and material CRUD | 10 | High |
| 3 | AI Summary | USN-6 | Gemini summary | 6 | High |
| 3 | AI Tools | USN-7 | Flashcards and quiz | 10 | High |
| 4 | Study Planning | USN-8 | Personalized study plan | 8 | High |
| 4 | Administration | USN-9 | Admin users/stats | 7 | Medium |
| 4 | Testing | USN-10 | API/UAT testing | 6 | High |

Sprint Tracker

| Sprint | Points | Duration | Focus |
| --- | --- | --- | --- |
| Sprint-1 | 21 | 5 Days | Setup, DB, authentication |
| Sprint-2 | 18 | 5 Days | JWT protection and material CRUD |
| Sprint-3 | 16 | 5 Days | Gemini summary, flashcards, quiz |
| Sprint-4 | 21 | 5 Days | Study plan, admin, testing |

Note: Update team member names, dates, and completion status to match the actual submission tracker.

| Date | 25/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-7434 |
| Project Name | AI StudyBuddy |